

**Department Of Computer Engineering**

SEM III & IV: WEEK – 1 Academic Year: 2021 to 2022

Date: From: 08/09/2021 To: 17/09/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Deciding project modules and project title | Presentation of ideas to team mentor |
|  | 1.Autodownloader |
|  | 2. Online Voting System |
|  | 3. Safety App |
|  | 4. Farmer’s Mart |
|  |  |
|  | Finalization of Mini Project topic: |
|  | Online Voting System |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:

**Department Of Computer Engineering**

SEM III & IV: WEEK – 2 Academic Year: 2021 to 2022

Date: From: 18/09/2021 To: 24/09/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Project abstract to be written and presented | Project title finalized - DigiVoter |
|  | Github link created and submitted |
|  | Module 1: Login and Registration page |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:



**Department Of Computer Engineering**

SEM III & IV: WEEK – 3 Academic Year: 2021 to 2022

Date: From: 27/09/2021 To: 1/10/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Designing registration page | Abstract submitted; changes were suggested. |
| Creating Login page | Skeletal of registration page presented. |
| Deciding colour palette and font for the UI. |  |
| 1st Presentation of Mini Project |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:



**Department Of Computer Engineering**

SEM III & IV: WEEK – 4 Academic Year: 2021 to 2022

Date: From: 2/10/2021 To: 10/10/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Creating MySQL database | Registration page designed. |
| Designing Logo. | Login page created. |
| Add Captcha to Login page | Colour palette and font decided |
|  | 1st presentation presented. |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:



**Department Of Computer Engineering**

SEM III & IV: WEEK – 5 Academic Year: 2021 to 2022

Date: From: 11/10/2021 To: 17/10/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Backend: | Database created. |
| Writing java servlet for Registration using | Tentative logo designed. |
| JDBC. | Captcha added |
| Frontend: |  |
| Creating Login page design template |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:



SEM III & IV: WEEK – 6&7 Academic Year: 2021 to 2022

Date: From: 18/10/2021 To: 29/10/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Creating Homepage | Registration Servlet completed. |
| Validating registrations fields | Login page design template created |
| Create Voting Form |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:



SEM III & IV: WEEK – 8&9 Academic Year: 2021 to 2022

Date: From: 1/11/2021 To: 12/11/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Application Form | Homepage created |
| Main Page: post-Student Login | Registration Fields validated |
| Creating About Us page | Voting Form Created |
| Login Validation Servlet |  |
| Linking all parts of the project |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:

SEM III & IV: WEEK – 10&11 Academic Year: 2021 to 2022

Date: From: 15/11/2021 To: 26/11/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Preparation of Presentation and demonstration | Application Form created and shown |
| of DigiVoter | Main Student-side page created and shown |
| Contact Us page and Services Page | About us page created and shown |
|  | Login Validation Servlet created |
|  | All pages linked |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:

SEM III & IV: WEEK – 12&13 Academic Year: 2021 to 2022

Date: From: 29/11/2021 To: 10/12/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
| Preparation of Report | Contact Us and Services created and linked` |
| Create Candidate Page | Presentation and Demonstration complete |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date:

SEM III & IV: WEEK – 14 Academic Year: 2021 to 2022

Date: From: 13/11/2021 To: 17/12/2021

|  |  |
| --- | --- |
| Progress Planned | Progress Achieved |
|  | Report and Presentation status: Approved |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Guides Review:

Signature

Team Member 1: Anwesha Pani

Team Member 2: Anushree Salunke

Team Member 3: Bismita Patro

Team Member 4: Aastha Patil

Project Guide: Prof. Merlin Priya Jacob

Signature:

Date: